Task 1 — HMI & Laptop Vision Verification

Verification & Validation Plan (V&V) / Test Specification

Project: FOG-ORCHESTRATOR 2.0 | Task 1 — HMI & Optional Laptop Computer Vision

# 1. Verification Strategy

Verification answers: “Did we build Task 1 according to the requirements?” Validation additionally answers: “Does the HMI support the intended operator workflow?” The verification plan uses Inspection (I), Analysis (A), Demonstration (D), and Test (T). Safety-related HMI functions are verified against graceful degradation: the HMI may fail, but Tier-1 local safety shall remain active.

# 2. Verification Methods

| Code | Method | Use |
| --- | --- | --- |
| I | Inspection | UI content, labels, layouts, requirement presence, logging fields. |
| A | Analysis | Timing, data-age calculations, consistency rules, capacity/bottleneck calculations exposed on HMI. |
| D | Demonstration | Operator workflow, alerts, mode transitions, slot reservations, replay. |
| T | Test | Execute defined scenarios with measured inputs/outputs and pass/fail criteria. |

# 3. Acceptance Gates

| Gate | Pass Criteria |
| --- | --- |
| G1 — HMI completeness | All mandatory screens S1–S6 operational. |
| G2 — Data correctness | Displayed values match backend/twin source within defined tolerance; timestamps and IDs consistent. |
| G3 — Safety presentation | v_safe, h_safe, risk and active constraint always visible for selected vehicle; stale/invalid values cannot appear current. |
| G4 — Bottleneck control visibility | Queues, utilization, bottleneck score, arrival rate and service rate visible for critical nodes. |
| G5 — Degraded operation | Central/HMI communication loss does not disable local-safe vehicle behavior; HMI indicates degraded state. |
| G6 — Replay/traceability | Commands, alerts, state transitions and timestamps can be replayed. |
| G7 — Performance | Dashboard update and command-display latency meet NFR targets under defined prototype load. |
| G8 — Optional CV | Only required if selected: laptop CV meets its declared acceptance tests; otherwise formally marked N/A. |

# 4. Detailed Verification Matrix — Functional Requirements

| Requirement | Method | Verification disposition |
| --- | --- | --- |
| HMI-FR-001 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-002 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-003 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-004 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-005 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-006 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-007 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-008 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-009 | D | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-010 | D | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-011 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-012 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-013 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-014 | D/T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-015 | D | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-016 | D | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-017 | D/T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-018 | T | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-019 | D | PASS when required content/state is displayed, values match source telemetry and documented failure behavior occurs. |
| HMI-FR-020 | T | PASS if CV optional module meets CV acceptance; N/A is valid when CV is not selected. |

# 5. Functional Test Cases

| Test ID | Scenario | Procedure | Expected Result |
| --- | --- | --- | --- |
| TC-HMI-001 | Normal live operation | Load nominal mine scenario; start 10–20 simulated vehicles. | All vehicles/roads render; state updates within NFR; no stale indicators. |
| TC-HMI-002 | Vehicle safe-speed change | Reduce visibility and/or friction for selected segment. | v_safe decreases; active constraint updates; operator sees delta and reason. |
| TC-HMI-003 | Unsafe speed alert | Set actual speed > v_safe. | High-priority alert appears; selected vehicle clearly flagged; local safety command remains independent of HMI acknowledgment. |
| TC-HMI-004 | Unsafe headway | Make follower headway < H_safe. | Headway alert and risk state activate; pair is identifiable. |
| TC-HMI-005 | Bottleneck migration | Increase arrival rate at a crusher until queue grows; then relieve crusher and overload a switchback. | Bottleneck visualization migrates to the new critical node; no stale bottleneck remains. |
| TC-HMI-006 | Arrival shaping | Enable dispatch metering at a crusher. | HMI displays planned departure times and arrival rate; queue remains bounded in scenario. |
| TC-HMI-007 | Slot reservation | Create two opposing vehicles approaching one switchback. | Non-overlapping slots are displayed; conflict status and ETAs are visible. |
| TC-HMI-008 | Fog forecast uncertainty | Inject forecast mean and sigma. | HMI displays forecast and uncertainty separately; no false precision. |
| TC-HMI-009 | Communication degradation | Increase packet loss/latency and then disconnect central link. | HMI indicates degraded/lost communication; stale data is flagged; local vehicle safety remains active. |
| TC-HMI-010 | Backend outage | Stop HMI backend/data feed. | HMI transitions to data-stale/degraded within timeout; no new commands issued from stale values. |
| TC-HMI-011 | Post-fog recovery | Clear fog gradually. | HMI shows capacity recovery and staged arrival release; avoids a false instant-normal state. |
| TC-HMI-012 | Replay | Replay recorded event. | Vehicle/queue/fog/alert/command timelines remain synchronized. |
| TC-HMI-013 | 50-vehicle load | Run 50 simulated vehicles with 20+ nodes. | No critical UI failure; target refresh latency met or measured exception documented. |
| TC-HMI-014 | Data consistency | Compare HMI selected vehicle values against raw telemetry JSON/CSV. | Displayed values match within tolerance; no unit/sign mismatch. |
| TC-HMI-015 | Role workflow | Run operator scenario from alert → inspect vehicle → inspect bottleneck → acknowledge advisory. | Workflow completed without hidden developer-only steps. |

# 6. Non-Functional Verification Tests

| ID | Test | Procedure | Pass Criteria |
| --- | --- | --- | --- |
| NFR-T01 | Refresh latency | Measure 100 updates under nominal load. | Median ≤1 s; report P95. |
| NFR-T02 | Command display latency | Timestamp backend decision and HMI receipt. | ≤2 s target under nominal LAN; report P95. |
| NFR-T03 | Stale-data detection | Pause one telemetry stream. | Age counter increases; stale state appears within configured timeout. |
| NFR-T04 | Recovery | Restart backend/network. | HMI reconnects without corrupting current state or duplicate commands. |
| NFR-T05 | Scalability | 50 simulated vehicles / 20 nodes. | No critical failure; resource usage logged. |
| NFR-T06 | Traceability | Issue command + alert. | Unique IDs and timestamps retrievable in logs. |
| NFR-T07 | Usability | Operator performs 5 defined workflows. | All workflows complete with no unresolved ambiguity; critical states readable without hover-only information. |

# 7. Optional Computer Vision Verification

| ID | Test | Procedure | Pass Criteria |
| --- | --- | --- | --- |
| CV-T01 | Camera input | Connect live/recorded fog footage. | Frames arrive and timestamps are monotonic. |
| CV-T02 | Visibility proxy | Run clear → moderate → dense fog clips. | Estimate changes monotonically in expected direction; confidence emitted. |
| CV-T03 | Detection | Run annotated vehicle/obstacle clips. | Measured precision/recall reported for selected test set; target agreed before testing. |
| CV-T04 | Latency | Timestamp frame capture and result publish. | ≤200 ms target on test laptop or measured exception. |
| CV-T05 | Failure | Disconnect camera/process. | CV state becomes unavailable/stale; HMI does not treat last result as current. |
| CV-T06 | Safety isolation | Force wrong CV result. | Physics engine/vehicle safety does not exceed hard safety envelope because of CV output. |

# 8. Safety & Failure-Mode Verification

| ID | Failure | Trigger | Expected Safe Response |
| --- | --- | --- | --- |
| FMEA-01 | HMI crash | HMI unavailable | Tier-1 local safety continues; vehicle enters/maintains configured local-safe state. |
| FMEA-02 | Stale dispatch | Old command remains visible | Command timeout/expiry prevents indefinite use; HMI marks stale. |
| FMEA-03 | Bad CV output | False visibility/obstacle result | CV cannot override hard physics safety constraints. |
| FMEA-04 | Central link loss | No new Tier-3 commands | Tier-1 local safety + configured fallback persists. |
| FMEA-05 | Slot conflict | Two vehicles assigned overlapping slots | Conflict validator rejects unsafe slot plan; HMI highlights conflict. |
| FMEA-06 | Queue data error | Wrong queue value | Data validation/staleness/sequence checks flag inconsistent source. |

# 9. Traceability Matrix

| System Goal | Requirements | Verification | Gate |
| --- | --- | --- | --- |
| Safety decision visibility | HMI-FR-004/005/016 | TC-HMI-002/003/004 + FMEA-01/04 | Must pass |
| Mine-wide bottleneck awareness | HMI-FR-006/007/008/009 | TC-HMI-005/006/007 | Must pass |
| Predictive/uncertain weather | HMI-FR-011/019 | TC-HMI-008/011 | Must pass |
| Operational command transparency | HMI-FR-010/015 | TC-HMI-006/007/015 | Must pass |
| Data integrity | HMI-FR-003/013 + NFR-003 | TC-HMI-009/010/014 | Must pass |
| Post-event evidence | HMI-FR-017/018 | TC-HMI-012 | Must pass |
| Optional CV | CV-001..006 | CV-T01..06 | Optional / N.A. permitted |

# 10. Verification Record Template

| Field | Required Entry |
| --- | --- |
| Test ID | Unique test case ID |
| Build/Commit | Software version / Git commit |
| Date/Time | Execution timestamp |
| Scenario | Scenario file/name |
| Input Data | Source and version |
| Expected | Expected result |
| Observed | Measured result |
| Metric | Latency/error/queue/etc. |
| Pass/Fail | Final result |
| Evidence | Screenshot/log/CSV path |
| Defect ID | If failed |
| Reviewer | Name/initials |

# 11. Exit Criteria for Task 1

All mandatory functional test cases TC-HMI-001 to TC-HMI-015 executed and passed, or failed cases have approved disposition.

All mandatory NFR tests executed with measured latency/load results.

All identified safety failure modes demonstrated at least once.

No unresolved CRITICAL defects affecting safety presentation, stale-data handling, or HMI/vehicle safety separation.

A repeatable demo script exists for the team lead.

Optional CV is either verified or explicitly marked N/A; it must not block the HMI gate.

# 12. Recommended HMI Demo Sequence

| Step | State | Demonstration |
| --- | --- | --- |
| 1 | Normal operation | Show fleet, roads, queues and live vehicle state. |
| 2 | Fog onset | Visibility decreases; safe speed and capacity decrease. |
| 3 | Bottleneck prediction | Crusher/switchback bottleneck rises; HMI highlights it. |
| 4 | Arrival shaping | Dispatch introduces departure spacing; queue stabilizes. |
| 5 | Slot reservation | Two vehicles approach switchback; slots prevent conflict. |
| 6 | Communication loss | LoRa/central communication degraded; system enters degraded/local-safe indication. |
| 7 | Fog recovery | Capacity recovers gradually; HMI shows staged release. |
| 8 | Replay | Replay the event and show KPI changes. |