FOG-ORCHESTRATOR 2.0

Task 2 — Digital Twin Verification & Validation Plan

Requirements Verification, Validation & Acceptance Plan (V&V)

| Document ID | Version | Status | Owner | Scope |
| --- | --- | --- | --- | --- |
| FOG-T2-VVP-001 | 1.0 | INTERNAL / SIH MVP | Task 2 Team | Digital twin of mine + vehicles + environmental conditions |

# 1. Purpose

This plan verifies that the Task 2 Digital Twin correctly represents the approved FOG-ORCHESTRATOR architecture, preserves physical consistency, reproduces expected cause-and-effect relationships, and provides trustworthy interfaces to Task 1 HMI and Task 3 hardware-in-the-loop.

# 2. Verification philosophy

Verification asks: “Did we implement the model correctly?”

Validation asks: “Does the model behave credibly for the intended operational use?”

Every major result must be classified as mathematical proof, simulation demonstration, HIL validation or field validation.

Simulation output shall not be presented as NMDC field performance.

Critical safety-model defects require correction and re-execution before acceptance.

# 3. Verification methods

| Method | Use |
| --- | --- |
| Inspection | Configuration, units, interfaces, architecture and traceability. |
| Analysis | Equation checks, dimensional analysis, boundary conditions, monotonicity. |
| Test | Automated unit/subsystem/system tests. |
| Comparison | Baseline and alternative-controller comparison. |
| Stress test | Extreme fog, friction, grade, fleet density, failure conditions. |
| Monte Carlo | Uncertainty propagation and robustness. |
| Replay | Deterministic reproduction of benchmark runs. |
| HIL | Replace simulated vehicle state with Task 3 measured telemetry. |

# 4. Requirement traceability matrix

| Requirement | Verification ID | Acceptance evidence |
| --- | --- | --- |
| FTR-001 | T2-FT-1 | Pass/Fail + evidence |
| FTR-002 | T2-FT-2 | Pass/Fail + evidence |
| FTR-003 | T2-FT-3 | Pass/Fail + evidence |
| FTR-004 | T2-FT-4 | Pass/Fail + evidence |
| FTR-005 | T2-FT-5 | Pass/Fail + evidence |
| FTR-006 | T2-FT-6 | Pass/Fail + evidence |
| FTR-007 | T2-FT-7 | Pass/Fail + evidence |
| FTR-008 | T2-FT-8 | Pass/Fail + evidence |
| FTR-009 | T2-FT-9 | Pass/Fail + evidence |
| FTR-010 | T2-FT-10 | Pass/Fail + evidence |
| FTR-011 | T2-FT-11 | Pass/Fail + evidence |
| FTR-012 | T2-FT-12 | Pass/Fail + evidence |
| FTR-013 | T2-FT-13 | Pass/Fail + evidence |
| FTR-014 | T2-FT-14 | Pass/Fail + evidence |
| FTR-015 | T2-FT-15 | Pass/Fail + evidence |
| FTR-016 | T2-FT-16 | Pass/Fail + evidence |
| FTR-017 | T2-FT-17 | Pass/Fail + evidence |
| FTR-018 | T2-FT-18 | Pass/Fail + evidence |
| FTR-019 | T2-FT-19 | Pass/Fail + evidence |
| FTR-020 | T2-FT-20 | Pass/Fail + evidence |
| FTR-021 | T2-FT-21 | Pass/Fail + evidence |
| FTR-022 | T2-FT-22 | Pass/Fail + evidence |
| FTR-023 | T2-FT-23 | Pass/Fail + evidence |
| FTR-024 | T2-FT-24 | Pass/Fail + evidence |
| FTR-025 | T2-FT-25 | Pass/Fail + evidence |
| FTR-026 | T2-FT-26 | Pass/Fail + evidence |
| FTR-027 | T2-FT-27 | Pass/Fail + evidence |
| FTR-028 | T2-FT-28 | Pass/Fail + evidence |
| FTR-029 | T2-FT-29 | Pass/Fail + evidence |
| FTR-030 | T2-FT-30 | Pass/Fail + evidence |

# 5. Mathematical verification tests

| ID | Test | Method | Pass criterion |
| --- | --- | --- | --- |
| TV-MATH-001 | Dimensional consistency | All force, distance, speed, time and capacity equations | No dimensional mismatch |
| TV-MATH-002 | Flat-road force balance | theta=0; verify gravity longitudinal component is zero | Within numerical tolerance |
| TV-MATH-003 | Downhill monotonicity | Increase grade with all else fixed | v_safe non-increasing |
| TV-MATH-004 | Friction monotonicity | Decrease μ with all else fixed | v_safe non-increasing; stopping distance non-decreasing |
| TV-MATH-005 | Visibility monotonicity | Decrease R_effective | v_safe non-increasing |
| TV-MATH-006 | Latency monotonicity | Increase total latency | stopping distance non-decreasing; v_safe non-increasing |
| TV-MATH-007 | Retarder separation | Compare continuous descent and emergency braking modes | No double-counting |
| TV-MATH-008 | Capacity bound | Verify H_safe >= vehicle length + standstill margin | No physical overlap |
| TV-MATH-009 | Queue conservation | Controlled arrival/service test | Q_new = Q_old + arrivals - departures, bounded at zero |
| TV-MATH-010 | Mass/state transitions | Loaded↔empty | No discontinuous invalid states; mass changes propagate correctly |

# 6. System validation scenarios

| ID | Scenario | Stimulus | Acceptance |
| --- | --- | --- | --- |
| TV-SYS-001 | Clear dry | Normal network flow | No artificial queue growth |
| TV-SYS-002 | Dense fog | V decreases smoothly | capacity and safe speed degrade smoothly |
| TV-SYS-003 | Fog + wet + 8% downhill | Worst combined state | safe speed becomes conservative; no physics violations |
| TV-SYS-004 | Crusher bottleneck | λ > μ stress | queue grows; arrival shaping stabilizes it |
| TV-SYS-005 | Bottleneck migration | Free one bottleneck, constrain another | optimizer identifies new bottleneck; no oscillatory chasing |
| TV-SYS-006 | Switchback conflict | Two opposing vehicles | no simultaneous occupancy of conflict zone |
| TV-SYS-007 | Post-fog recovery | Capacity rises | staged recovery avoids queue overshoot |
| TV-SYS-008 | Communication loss | packet loss/latency | local safety remains active; system becomes conservative |
| TV-SYS-009 | Forecast error | biased/spatially shifted fog forecast | no unsafe central command; graceful fallback |
| TV-SYS-010 | High fleet density | N=50+ | no state corruption; queues remain bounded if capacity allows |

# 7. Optimizer verification

| ID | Test | Configuration | Acceptance evidence |
| --- | --- | --- | --- |
| TV-OPT-001 | Static baseline | Fixed speed/rule dispatch | Reference result recorded |
| TV-OPT-002 | Vehicle-only | Tier 1 only | Reference result recorded |
| TV-OPT-003 | Fleet-only | Tier 3 without vehicle governor | Any safety violation is recorded, not hidden |
| TV-OPT-004 | Deterministic MPC | Fixed forecast | Solve time, throughput, queue recorded |
| TV-OPT-005 | Robust/scenario MPC | Forecast uncertainty scenarios | Result and compute recorded |
| TV-OPT-006 | Chance-constrained MPC | Probabilistic capacity constraints | Violation rate within declared bound |
| TV-OPT-007 | Ablation—no arrival shaping | Remove λ shaping | Quantify impact |
| TV-OPT-008 | Ablation—no slot reservation | Remove Tier 2 | Quantify impact |
| TV-OPT-009 | Ablation—no bottleneck scoring | Remove score | Quantify impact |

# 8. Uncertainty / Monte Carlo plan

At least 1,000 runs for initial stress tests; increase when computationally practical.

Randomize mass, grade, friction, visibility, forecast error, latency, packet loss, service rates and fleet size.

Use fixed random seeds for benchmark reproducibility.

Report mean, median, P5, P95, worst-case, standard deviation and safety-violation probability.

Do not claim field distributions unless source-backed.

Include correlated fog/friction scenarios; also run independence as a sensitivity baseline.

# 9. Performance verification

| Metric | Target / acceptance | Method |
| --- | --- | --- |
| Simulation step | Configurable <=1 s for HIL-facing scenarios | Timed execution |
| Fleet scale | >=50 vehicles mandatory benchmark | Run N=10,20,30,50,75,100 |
| Optimizer latency | Target <10 s prototype; report measured result | 100 repeated solves |
| State update | No lost/duplicate vehicle states in normal operation | Telemetry consistency test |
| Determinism | Same seed -> identical benchmark | Replay test |
| Data logging | 100% of benchmark signals recoverable | Log completeness audit |

# 10. Interface verification

Task 1 HMI receives road, vehicle, queue, bottleneck, safe speed, risk, dispatch and slot state with valid timestamps.

Task 3 telemetry packet can replace simulated state without breaking the digital-twin API.

Stale telemetry triggers timeout/confidence reduction.

Units are consistent: m, s, m/s, kg, N, W, vehicles/hour.

Every command has timestamp, source, validity interval and mode.

# 11. Failure-mode tests

| Failure | Expected twin response |
| --- | --- |
| Central optimizer unavailable | Continue Tier-1/local safety model; no stale dispatch persistence |
| Fog forecast wrong | Receding horizon corrects; safety remains local |
| Visibility sensor invalid | Confidence reduced; conservative visibility state |
| Friction estimate invalid | Use conservative lower bound / safe fallback |
| LoRa/V2V lost | Increase uncertainty; local safety continues |
| Queue measurement stale | Mark state stale; prevent aggressive dispatch |
| Invalid scenario parameter | Reject configuration; do not simulate silently |
| Numerical NaN/Inf | Fail test and halt affected run |

# 12. Acceptance gates

Gate A — Mathematical: all critical equations pass dimensional, sign and monotonicity tests.

Gate B — Network: queues, buffers and bottlenecks behave as intended.

Gate C — Optimization: baseline comparisons and ablations are reproducible.

Gate D — Safety: no modeled safety-envelope violations in accepted hybrid scenarios.

Gate E — Performance: 50-vehicle benchmark completes with measured timing.

Gate F — Interface: Task 1 and Task 3 interfaces pass integration tests.

Gate G — Reproducibility: benchmark result regenerated from saved scenario/config/seed.

Gate H — HIL readiness: simulated vehicle telemetry can be swapped for real Task 3 telemetry.

# 13. Evidence package required from Task 2 team

Source code + version/commit ID

Configuration files

Scenario library

Golden benchmark datasets/results

Automated test logs

Plots for mathematical monotonicity

Monte Carlo CSV + seed list

Optimizer benchmark table

Failure-mode test report

Interface/API schema

Known limitations and assumptions register

Final V&V traceability matrix

Short demo recording showing one full scenario replay

# 14. Exit criterion

Task 2 is COMPLETE only when all mandatory requirements are mapped to passed verification evidence, all critical defects are closed, the benchmark results are reproducible, and the digital twin can exchange state/commands with Task 1 HMI and the future Task 3 HIL interface.